**PSP0 Project Plan Summary**

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Diego dos Santos | Date | 10/Apr/20 |
| Program | 1A | Program # | 1A |
| Instructor |  | Language | Javascript |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Time in Phase (min.)** | **Plan** |  | **Actual** |  | **To Date** |  | **To Date %** |
| Planning | 1h |  | 0,5h |  | 0,5h |  |  |
| Design | 0,5h |  | 0,17h |  | 0,17h |  |  |
| Code | 2h |  | 0,91h |  | 0,91h |  |  |
| Compile | 0h |  | 0h |  | 0h |  | 0 |
| Test | 1h |  | 0,67h |  | 0,67h |  |  |
| Postmortem | 0,5h |  |  |  |  |  |  |
| Total | 5h |  |  |  |  |  | 100 |
|  |  |  |  |  |  |  |  |
| **Defects Injected** |  |  | **Actual** |  | **To Date** |  | **To Date %** |
| Planning |  |  | 0 |  | 0 |  | 0 |
| Design |  |  | 0 |  | 0 |  | 0 |
| Code |  |  | 2 |  | 2 |  | 66,66 |
| Compile |  |  | 0 |  | 0 |  | 0 |
| Test |  |  | 1 |  | 1 |  | 33,34 |
| Total Development |  |  | 3 |  | 3 |  | 100 |
|  |  |  |  |  |  |  |  |
| **Defects Removed** |  |  | **Actual** |  | **To Date** |  | **To Date %** |
| Planning |  |  | 0 |  | 0 |  | 0 |
| Design |  |  | 0 |  | 0 |  | 0 |
| Code |  |  | 2 |  | 2 |  | 66,66 |
| Compile |  |  | 0 |  | 0 |  | 0 |
| Test |  |  | 1 |  | 1 |  | 33,34 |
| Total Development |  |  | 3 |  | 3 |  | 100 |
| After Development |  |  |  |  |  |  |  |

PSP Time Recording Log

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project** | **Phase** | **Start Date and Time** | **Int. Time** | **Stop Date and Time** | **Delta**  **Time** | **Comments** |
| **1A** | Planning | 10/Apr/20 18:00 | - | 10/Apr/20 18:30 | 0,5h |  |
| 1A | Design | 10/Apr/20 18:50 | - | 10/Apr/20 19:00 | 0,17h |  |
| 1A | Code | 10/Apr/20 19:00 | 0,17h | 10/Apr/20 20:05 | 0,91h | Time to check the messages in my iPhone |
| 1A | Test | 10/Apr/20 21:30 | - | 10/Apr/20 22:10 | 0,67h |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

PSP Defect Recording Log

|  |  |
| --- | --- |
| Defect Types |  |
| 10 Documentation | 60 Checking |
| 20 Syntax | 70 Data |
| 30 Build, Package | 80 Function |
| 40 Assignment | 90 System |
| 50 Interface | 100 Environment |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  | 1A |  | | 10/Apr/20 |  | 1 |  | 90 |  | 1 |  | 1 |  | 0,08h |  | X | |
| Description: | | | Application was not finding the right route when called by API. The configuration of the | | | | | | | | | | | | | |
| “consign” module was wrong. | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  | 1A |  | | 10/Apr/20 |  | 2 |  | 80 |  | 1 |  | 1 |  | 0,17h |  | X | |
| Description: | | | The result of standard deviation was wrong. I made a mistake in the code. | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  | 1A |  | | 10/Apr/20 |  | 3 |  | Checking |  | 1 |  | 1 |  | 0,08h |  | X | |
| Description: | | | Service was not validating invalid arrays. | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  | |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  | |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  | |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  | |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | Project |  | | Date |  | Number |  | Type |  | Inject |  | Remove |  | Fix Time |  | Fix Ref. |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  | |
| Description: | | |  | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |
|  | | | | | | | | | | | | | | | | |

|  |  |  |
| --- | --- | --- |
| PSP0 Plan Summary Instructions | |  |
| Purpose | To hold the plan and actual data for programs or program parts | | |
| General | “To Date” is the total actual to-date values for all products developed. | | |
| Header | * Enter your name and the date. * Enter the program name and number. * Enter the instructor’s name and the programming language you are using. | | |
| Time in Phase | * Enter the estimated total development time. * Enter the actual time by phase and the total time. * To Date: Enter the sum of the actual times for this program plus the to-date times from the most recently developed program. * To Date %: Enter the percentage of to-date time in each phase. | | |
| Defects Injected | * Enter the actual defects by phase and the total actual defects. * To Date: Enter the sum of the actual defects injected by phase and the to-date values for the most recent previously developed program. * To Date %: Enter the percentage of the to-date defects injected by phase. | | |
| Defects Removed | * To Date: Enter the actual defects removed by phase plus the to-date values for the most recent previously developed program. * To Date %: Enter the percentage of the to-date defects removed by phase. * After development, record any defects subsequently found during program testing, use, reuse, or modification. | | |

Time Recording Log Instructions

|  |  |
| --- | --- |
| Purpose | * Use this form to record the time you spend on each project activity. * For the PSP, phases often have only one activity; larger projects usually have multiple activities in a single process phase. * These data are used to complete the Project Plan Summary. * Keep separate logs for each program. |
| General | * Record all of the time you spend on the project. * Record the time in minutes. * Be as accurate as possible. * If you need additional space, use another copy of the form. * If you forget to record the starting, stopping, or interruption time for an activity, promptly enter your best estimate. |
| Header | * Enter your name and the date. * Enter the program name and number. * Enter the instructor’s name and the programming language you are using. |
| Project | Enter the program name or number. |
| Phase | Enter the name of the phase for the activity you worked on, e.g. Planning, Design, Test. |
| Start Date and Time | Enter the date and time when you start working on a process activity. |
| Interruption Time | * Record any interruption time that was not spent on the process activity. * If you have several interruptions, enter their total time. * You may enter the reason for the interrupt in comments. |
| Stop Date and Time | Enter the date and time when you stop working on that process activity. |
| Delta Time | Enter the clock time you actually spent working on the process activity, less the interruption time. |
| Comments | Enter any other pertinent comments that might later remind you of any unusual circumstances regarding this activity. |

PSP Defect Recording Log Instructions

|  |  |
| --- | --- |
| Purpose | * Use this form to hold data on the defects that you find and correct. * These data are used to complete the Project Plan Summary form. |
| General | * Record each defect separately and completely. * If you need additional space, use another copy of the form. |
| Header | * Enter your name and the date. * Enter the program name and number. * Enter the instructor’s name and the programming language you are using. |
| Project | * Give each program a different name or number. * For example, record test program defects against the test program. |
| Date | Enter the date on which you found the defect. |
| Number | * Enter the defect number. * For each program or module, use a sequential number starting with 1 (or 001, etc.). |
| Type | * Enter the defect type from the defect type list summarized in the top left corner of the form. * Use your best judgment in selecting which type applies. |
| Inject | * Enter the phase when this defect was injected. * Use your best judgment. |
| Remove | Enter the phase during which you fixed the defect. (This will generally be the phase when you found the defect.) |
| Fix Time | * Enter the time that you took to find and fix the defect. * This time can be determined by stopwatch or by judgment. |
| Fix Ref. | * If you or someone else injected this defect while fixing another defect, record the number of the improperly fixed defect. * If you cannot identify the defect number, enter an X. |
| Description | Write a succinct description of the defect that is clear enough to later remind you about the error and help you to remember why you made it. |

PSP Defect Type Standard

|  |  |  |
| --- | --- | --- |
| **Type Number** | **Type Name** | **Description** |
| 10 | Documentation | Comments, messages |
| 20 | Syntax | Spelling, punctuation, typos, instruction formats |
| 30 | Build, Package | Change management, library, version control |
| 40 | Assignment | Declaration, duplicate names, scope, limits |
| 50 | Interface | Procedure calls and references, I/O, user formats |
| 60 | Checking | Error messages, inadequate checks |
| 70 | Data | Structure, content |
| 80 | Function | Logic, pointers, loops, recursion, computation, function defects |
| 90 | System | Configuration, timing, memory |
| 100 | Environment | Design, compile, test, or other support system problems |